## Slide 1
GIF FEDERATED LEARNING PROJECT · EXPERIMENT 1
Federated learning over GA4GH APIs
Hackathon · Friday, October 2, 2026 · 3 hours
Brian O'Connor (Nimbus Informatics) · Venkat Malladi (Verily)
github.com/ga4gh/gif-project-federated-learning
Notes: Welcome block (0:00-0:15). Quick intros go around the room and the call: name, org, which track you think you will join. Keep it moving; 5 minutes max for intros.

## Slide 2
Three hours, three outcomes
Framing
15 min
0:00
Evaluator readouts
25 min
0:15
Decisions
20 min
0:40
1:00
Parallel tracks
80 min
1:05
Report-outs
25 min
2:25
Close
10 min
2:50
3:00
We leave with
1
Decisions
Framework, WES vs. TES, DRS and WES/TES implementations, auth. Good enough to build on for 10 weeks.
2
Something running
Each technical track shows a working piece, even a rough one. Gaps hit today become api-gap issues.
3
Names on work
A champion (or candidate) for each of the five workstreams, and a readiness survey from every Driver Project here.
Notes: Walk the timeline. The tracks block is most of the session on purpose. Be explicit: we are not building the whole system today. The three outcomes are the bar for success.

## Slide 3
The math of federated learning is solved. The plumbing is not.
Curated variant data sits at hospitals and labs behind privacy law and governance. No single site has enough, or diverse enough, data to train a model that generalizes.
FL moves training to the data: sites train locally and send only DP-noised weight updates to an aggregator.
Every FL framework brings its own job dispatch, data movement, and auth. Each site has to adopt that plumbing, which is what stalls cross-institution work.
GA4GH already standardizes that plumbing, and many sites run it for other reasons. Can FL ride on it, and where does it break?
FL needs to… | GA4GH API
Dispatch a training job to a site | WES / TES
Read local data, move weights | DRS
Authorize the coordinator | Passports / AAI
Version the workflow and container | TRS / Dockstore
Express data-use conditions | DUO
The gap report back to the work streams is the main outcome, not a side effect.
Notes: Keep this to 3 minutes. Most people in the room know FL; the point is that GA4GH APIs are the plumbing, and the gap report is the deliverable back to GA4GH.

## Slide 4
What we're building
Then repeat steps 1–4 as each new Driver Project joins.
1
Node-in-a-box
docker compose with WES/TES, DRS + object store, and auth. Any Driver Project can run it on a VM.
2
Synthetic data
Generated once, centrally. ClinVar-derived, planted signal, ancestry-skewed partitions handed to sites.
3
Coordinator
Runs FedAvg rounds: dispatch via WES/TES, weights in and out via DRS.
4
A result
Federated recovers the planted signal and beats every local-only model. Blog post.
5
Gap report
Every place the APIs got in the way, logged as we go, compiled for the work streams.
Implementations: whichever is most viable per API today. We are not tied to the Starter Kit (much of it unmaintained since 2022).
Notes: This is the whole project on one slide. Call out the repeat loop: each new Driver Project means another node, another partition, another run.

## Slide 5
Experiment 1 architecture: federated training over GA4GH APIs
One coordinator, N driver sites each running the same node-in-a-box. Raw data never leaves a site; only DP-noised weights move, and every hop is a GA4GH API call.
Coordinator
FL orchestrator
FedAvg strategy (plain Python / Flower / FLARE, TBD) with WES/TES and DRS clients
Coordinator DRS
Global model weights, registered each round
Evaluation
Federated vs. local-only on a held-out set
Dockstore / TRS (later)
Versioned training workflow and container
Driver site: node-in-a-box
WES / TES endpoint
Receives one task per round
ML caps in service-info?
③ Training job
PyTorch + Opacus DP-SGD, one container per round
DRS + object store
Local partition in; updated weights out
DRS write-back?
Auth
Static bearer token now, Passports later
M2M delegation?
× N sites, same box, own partition
Sites must accept inbound calls?
① Submit round
WES run / TES task with DRS URIs
② Pull global weights
job resolves the DRS URI
④ Return URI ⑤ Fetch + FedAvg
updated weights via DRS; next round
Synthetic data generator
Central, run once. ClinVar-derived features, planted pathogenicity signal, partitions skewed by gnomAD subpopulation.
One partition per site, registered in its DRS
Expected API gap: confirm or rule out, log as an api-gap issue
Later milestone (after M3)
Notes: Walk one round: 1 coordinator submits a WES run or TES task with DRS URIs. 2 the job pulls global weights via DRS. 3 trains locally with DP-SGD. 4 writes updated weights to the site DRS and returns the URI. 5 coordinator fetches, runs FedAvg, next round. The amber tags are where we expect the APIs to fall short; today is a chance to confirm or rule them out.

## Slide 6
Next 10 weeks: a thin slice that runs end to end
M0
Oct 9
Decisions + champions
Stack decisions recorded; a champion per workstream
M1
Oct 30
Science in simulation
Partitions with planted signal; federated beats local on one machine; training container
M2
Nov 20
One node in a box
compose up → DRS + WES/TES; one full round against it
M3
Dec 11
Multi-site
2–3 real nodes, 10+ rounds over the internet, static tokens, result reproduced
M4
Jan 2027
Onboarding + blog
Runbook; first external Driver Project joins; blog post
Deferred until after M3: Passports and M2M delegation · HPC (SLURM/PBS, Apptainer) · GPU passthrough · DP epsilon sweep · HuggingFace Hub and Dockstore · telemetry study. All still in the 12-month plan.
Notes: M3 (Dec 11) is the target that matters: real nodes, real rounds, a result. Everything in the amber box waits so it cannot block the first demo. The 12-month phase table is in the README under Longer-term plan.

## Slide 7
Evaluator readouts
6 minutes each, then questions. Pick the node-in-a-box stack.
A
Andrew
GSoC stack
K
Kyle
Syfon (DRS 1.6) + Funnel (TES)
B
Brian
Starter Kit and Reference Cloud (DRS 1.5 target)
Cover these five
1
APIs and versions implemented (DRS, WES, TES, Passport)
2
DRS write-back: can a job register new weights and get a DRS URI back? How?
3
Effort to bring up with docker compose on one VM
4
Maintained? Who do we call when it breaks?
5
Your recommendation for the node-in-a-box
Notes: 0:15-0:40. Keep evaluators to time; Venkat holds the clock. Question 2 (write-back) is the one that most affects the decision, so push for a concrete answer.

## Slide 8
Decisions to make today
Good enough to build on for 10 weeks. If we can’t decide in the room: name an owner and a date, no later than Oct 9.
 | Decision | Options | Starting lean
D1 | FL framework | Plain FedAvg · Flower · NVIDIA FLARE | Plain FedAvg or Flower strategy first; with WES/TES carrying rounds, a framework’s own comms go unused. Revisit FLARE later.
D2 | Dispatch API | TES · WES · WES backed by TES | TES is simplest for one container per round; WES if a maintained implementation is ready
D3 | DRS implementation | Syfon · Reference Cloud · Starter Kit | Whichever supports write-back today with the least custom code
D4 | WES/TES implementation | Funnel · Starter Kit WES · proWES / TESK | From the readouts
D5 | Auth for M2–M3 | Static bearer tokens · Passports now | Static tokens; Passports after M3
Later, from the site survey: D6 push vs. pull network model · D7 partition count and ancestry skew
Notes: 0:40-1:00, Venkat facilitates. A note-taker writes each decision straight into decisions/NNNN-*.md during the discussion. Do not let D1 eat the block: if FLARE vs Flower is contested, start the slice with plain FedAvg and defer.

## Slide 9
Four tracks, 80 minutes
In person: sit at the track table. Virtual: join the track breakout room. Post progress in the track issue.
A
Science
Lead: needed
Goal
FedLearnVar running; first synthetic partitions
Who should join
Python, PyTorch, ML, stat gen
B
Node-in-a-box
Lead: Kyle (proposed)
Goal
compose with DRS + TES/WES; the write-back round trip
Who should join
Implementers, infra
C
Coordinator
Lead: Venkat
Goal
FedAvg loop where client training is a WES/TES submission
Who should join
Python devs, Flower/FLARE users
D
Driver sites
Lead: Brian
Goal
Readiness survey for every Driver Project in the room
Who should join
Driver Project reps (no coding needed)
Notes: 1:00-1:05. Ask people to pick a track now. Aim for at least 3 people per technical track. Driver Project reps go to Track D even if they are also developers; their survey is what we cannot get any other way. Check-in at about 1:45: each track posts a one-line status.

## Slide 10
A
Track A: Science
Lead: needed
Get the FedLearnVar simulation running and turn it into our data generator and training step.
Done today
The FedLearnVar notebook runs; we understand its features, model, and FedAvg loop
A script that writes 3 ancestry-skewed synthetic partitions to files
Stretch Federated beats local-only on those partitions, in simulation
Stretch Local training step as a script: weights_in, data_in → weights_out
Starting points
github.com/RausellLab/FedLearnVar (FL_simulation.ipynb)
Montalvo et al., Bioinformatics 2025
Proposal: synthetic data and planted-signal sections
Opacus for DP-SGD (not needed today)
Notes: Track A needs a lead; recruit before Friday if possible. The weights_in / data_in / weights_out interface is the contract with Tracks B and C, so agree it with them early.

## Slide 11
B
Track B: Node-in-a-box
Lead: Kyle (proposed)
A docker compose stack on a laptop that proves the round trip a site has to support.
Done today
DRS server + object store up; register a file and resolve it by DRS URI
TES (or WES) up; run a hello-world container
Stretch Container reads an input by DRS URI and writes an output registered in DRS with a new URI
Stretch Whatever breaks in that write-back step → first api-gap issue
Starting points
Evaluator picks from D3 / D4
Syfon + Funnel (Kyle)
Reference Cloud: docs.refcloud.ga4gh.org
Starter Kit: starterkit.ga4gh.org
Issue template: API gap
Notes: The write-back round trip is the most important thing any track proves today. If it only works with a workaround, that is a result: file it.

## Slide 12
C
Track C: Coordinator spike
Lead: Venkat
A FedAvg loop in which "train on client" is a WES/TES submission.
Done today
FedAvg round loop (plain Python or Flower Strategy) with a mocked client call
Thin client: submit task with DRS URIs, poll status, read output DRS URI
Stretch One mocked round against Track B’s node
Starting points
Decision D1 (framework) and D2 (dispatch)
Flower Strategy API docs
WES 1.1 / TES 1.1 specs
Track A’s training-step interface
Notes: Keep the client thin and framework-agnostic so D1 can change without rewriting it. Coordinate with Track B around 1:45 on endpoint URLs and token.

## Slide 13
D
Track D: Driver sites
Lead: Brian
Know what each Driver Project can actually run, so we choose M3 sites and see blockers early.
Done today
Readiness survey completed for every Driver Project in the room
Site matrix compiled (issue or docs/sites.md)
Network and governance concerns logged as issues
Stretch Candidate sites for M3 (mid-Nov) and M4 (Jan) identified
Survey covers
Contact · compute (cloud / on-prem / K8s / HPC)
Docker, or Apptainer only?
Inbound HTTPS endpoint possible?
GPU · existing GA4GH services
Governance steps and lead time
Timing · ancestry context
Notes: Full survey questions are in HACKATHON.md. The inbound networking answer decides D6 (push vs. pull), so get a clear yes/no from every site.

## Slide 14
Hit a gap? Log it now.
The gap report is compiled from these issues, so file them today, not from memory later.
1
Hit something
The spec can’t express it, or you had to work around it
2
Spec or implementation?
Implementation bug → that implementation’s repo. Spec gap → here.
3
Open an API gap issue
Template applies api-gap. Add api:drs|wes|tes|passport|trs|service-info
4
Set severity
gap:blocker · gap:workaround · gap:nice-to-have
5
Mark the code
# API-GAP: #123 at the workaround
After today: new api-gap issues are triaged at each biweekly sync. Blockers go to the relevant spec’s maintainers right away as an issue on that spec’s repo, linked back here. The final report to the Federated Analysis Work Stream and FLWG is grouped by API.
Notes: Show this right before tracks start, and again at report-out. Examples of likely gaps: DRS write-back, ML capabilities in service-info, machine-to-machine delegation, sites needing inbound access.

## Slide 15
Report-outs: 5 minutes per track
1
What runs?
Demo it if you can
2
What gaps did you hit?
Each one filed as an api-gap issue before you leave
3
Next concrete step?
Small enough to finish in a week or two
4
Who owns it?
A name, not a team
Notes: 2:25-2:50. Order: D, A, C, B so the node/write-back demo lands last. Venkat captures next steps and owners directly into issues.

## Slide 16
Five workstreams. Each needs a champion.
A champion owns the scope through M3: keeps issues moving, makes calls, reports at the biweekly sync. Not the whole workload.
Workstream | Scope | Champion
1. Science | Data generator, planted signal, model, evaluation, DP | Needed
2. Node-in-a-box | Compose stack, site config, deploy docs, onboarding runbook | Needed
3. Coordinator | FedAvg loop, WES/TES + DRS clients, round bookkeeping, dropout | Venkat (proposed)
4. Auth | Static tokens for M3; Passports and M2M delegation after | Needed (from M3)
5. Sites and reporting | Driver onboarding, site matrix, gap triage, blog, final report | Brian
Notes: 2:50-3:00. Ask directly, by name, for champions of 1, 2 and 4. If nobody commits in the room, get a candidate and follow up within 48 hours. Each workstream has an epic issue; champions comment there to sign up.

## Slide 17
Next steps
Oct 9
M0: open decisions closed, champions confirmed
Biweekly
30-min sync, opens with a demo of whatever runs
Oct 30
M1: federated beats local-only in simulation
Dec 11
M3: multi-site run over GA4GH APIs
github.com/ga4gh/gif-project-federated-learning · README, HACKATHON.md, decisions/
Notes: Close on time. Thank people. Confirm the sync slot before people leave.